# Meeting Summary

Meeting Title: Weekly Project Status Meeting
Date: July 10, 2026
Time: 10:00 AM – 11:00 AM
Location: Conference Room A / Microsoft Teams

## Attendees

- John Smith – Project Manager

- Sarah Lee – Business Analyst

- Michael Brown – Software Engineer

- Emily Davis – QA Engineer

## Agenda

- Review progress since the last meeting

- Discuss current challenges

- Review upcoming milestones

- Assign action items

## Discussion Summary

- The development team completed the user authentication module.

- Testing of the new dashboard is in progress, with approximately 80% of test cases completed.

- A delay in receiving API documentation from the third-party vendor may impact the integration schedule.

- The team agreed to prioritize bug fixes before starting new feature development.

## Decisions Made

- Integration work will begin as soon as the vendor provides the required API documentation.

- Weekly progress meetings will continue every Friday.

- High-priority defects must be resolved before the next software release.

## Action Items

| Action | Owner | Due Date |
| --- | --- | --- |
| Complete dashboard testing | Emily Davis | July 15, 2026 |
| Follow up with API vendor | Sarah Lee | July 11, 2026 |
| Fix high-priority bugs | Michael Brown | July 14, 2026 |
| Update project timeline | John Smith | July 12, 2026 |

## Next Meeting

Date: July 17, 2026
Time: 10:00 AM

## Notes

- Continue monitoring project risks.

- Share the updated project schedule with all stakeholders before the next meeting.